Roadmap for the implementation of the Construction Products Regulation (CPR)

| Task | Description | Status | Estimated end date |
| --- | --- | --- | --- |
| Delegated acts |  |  |  |
| - e-supply of performance information | assessing legal constraints in MS systems (study, started: late 2012, finished: timely in 2013); | Study completed in time for the delegated act process. | February 2014 |
|  | Adoption of delegated act; delivery/acceptance of act in EP and Council + publication in OJEU | Act adopted, EP approved fast track and Council agreed not to use the full prolonged period |  |
| - Amendment of DoP model | Amendment of Annex III (more flexibility of DoP) Adoption of delegated act; delivery/acceptance of act in EP and Council + publication in OJEU | Act to be adopted in February 2014 Cannot ascertain the date of acceptance by the EP and Council allowing publication into the OJEU | 2014 |
| - Amendment AVCP system | Amendment of Annex V (EOTA cases et al) Adoption of delegated act; delivery/acceptance of act in EP and Council + publication in OJEU | Act to be adopted in February/March 2014 Cannot ascertain the date of acceptance by the EP and Council allowing publication into the OJEU | 2014 |
| - “Business as usual” -acts | - Classification without further testing (CWFT) for wood based panels et al (resistance to fire) Adoption of delegated act; delivery/acceptance of act in EP and Council + publication in OJEU | Act in ISC | End 2014 |
|  | - CWFT for wood floorings et al (reaction to fire) Adoption of delegated act; delivery/acceptance of act in EP and Council + publication in OJEU | Act in ISC |  |
|  | - CFT for gypsum accessories (reaction to fire) Adoption of delegated act; delivery/acceptance of act in EP and Council + publication in OJEU | Act in ISC |  |
|  | Other possible delegated acts (AVCP systems, classifications et al) based on industry demands | TBC |  |
| Implementing acts |  |  |  |
|  | ETAssessment format | Act adopted and published in OJEU, entered into force | October 2013 |
| Reporting |  |  |  |
| Reporting dangerous substance study | Study on needs for information on the content of dangerous substances in construction products (start: late 2012, end: timely in 2013) | Study completed in time for the reporting process. |  |
|  | Report to EP and Council | Drafting well underway | 25 April 2014 (Art 67(1)) |
| Reporting CPR implementation | “Baseline reporting” by MS & other stakeholders | Preparations underway, comments on template by 28 Feb 2014 & first reporting round by May 2014 | 25 April 2016 (Art 67(2)) |
|  | Report to EP and Council + Eventual legislative proposal |  |  |
| Reporting – Exercise of delegated powers | Report to EP and Council |  | Oct 2015 (Art 61(1)) |
| Reporting – New EOTA financing | Evaluation of “relevance “ of the tasks of EOTA and their financing |  |  |
|  | Report to EP and Council |  | 1 Jan 2017 (Art 34(2)) |
| Designation of TABs and notification of NBs | Designations of TABs & NANDO checks Notifications of NBs & NANDO checks |  | On-going task |